Section 1: Project Overview

Project Name

Linux Server Monitoring & Management System

Domain

System Administration / Infrastructure Management

Problem Statement

Organizations often manage multiple Linux servers. Administrators usually log in to each server separately to monitor system health, execute commands, and perform maintenance. This process becomes inefficient as the number of servers grows.

Our system provides a centralized web application that allows administrators to monitor and manage multiple Linux servers from a single dashboard.

Vision

Develop a secure, scalable, and user-friendly web application for centralized Linux server monitoring and management.

Section 2: Objectives

Primary Objective

Develop a centralized Linux Server Monitoring & Management System.

Secondary Objectives

- Manage multiple Linux servers.

- Monitor system resources.

- Execute remote commands securely.

- Generate reports.

- Display monitoring information through a dashboard.

- Provide alerts for important events.

Section 3: Users

For Version 1 we will keep it simple.

| User | Responsibilities |
| --- | --- |
| Administrator | Manage servers, monitor resources, execute commands, generate reports |

Later we can extend this with roles like Operator or Read-only User if needed.

Section 4: Functional Modules

This is where we start thinking like architects.

Instead of thinking about pages, think about modules.

I propose these modules:

1. Authentication

Responsible for:

- Login

- Logout

- User management

2. Server Management

Responsible for:

- Add server

- Edit server

- Delete server

- Store server information

- Store SSH connection details

3. Monitoring

Responsible for:

- CPU Usage

- RAM Usage

- Disk Usage

- Uptime

- Network Information

4. Remote Command Execution

Responsible for:

- Execute Linux commands

- Show output

- Store command history (optional in V1)

5. Dashboard

Responsible for:

- Overview

- Statistics

- Charts

- Server Status

6. Reports

Responsible for:

- Monitoring history

- Export reports

7. Alerts

Responsible for:

- High CPU

- Low Disk

- Server Offline

Section 5: Overall System Flow

This is the first architecture diagram.

Administrator

│

▼

Django Web Application

│

┌─────────────────┼─────────────────┐

│                 │                 │

▼                 ▼                 ▼

Authentication     Server Module     Dashboard

│

▼

SSH Connection

│

▼

Linux Servers

│

▼

CPU | RAM | Disk | Uptime

This diagram explains the project at a high level.

Section 6: Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Django |
| Database | PostgreSQL |
| Frontend | HTML, CSS, Bootstrap, JavaScript |
| SSH Communication | Paramiko |
| Charts | Chart.js |
| Version Control | Git & GitHub |

This is enough for Version 1.

Before We Continue

I want your opinion on one architectural decision.

How should we connect to Linux servers?

We have two professional options:

Option A – Username & Password

- Admin enters:

  - IP Address

  - Username

  - Password

- Django connects using Paramiko.

Pros:

- Easy to understand.

- Good for learning.

- Quick to implement.

Cons:

- Passwords must be handled very carefully.

Option B – SSH Key Authentication

- Admin uploads or configures an SSH private key.

- Django authenticates using the key instead of a password.

Pros:

- Industry standard.

- More secure.

- Common in production environments.

Cons:

- Slightly more complex to implement and explain.

Project Blueprint – Part 2: System Architecture

This is the most important document we'll create. Every line of code should fit into this architecture.

Rule #1

Every module should have one responsibility.

Not two.
Not three.
One.

This is a fundamental software engineering principle called the Single Responsibility Principle (SRP).

Our Proposed Architecture

User (Admin)

│

▼

Django Web Application

│

┌──────────────────────┼──────────────────────┐

│                      │                      │

▼                      ▼                      ▼

Authentication        Dashboard            REST API (Future)

│

┌───────────────────────┼────────────────────────┐

▼                       ▼                        ▼

Server Module         Monitoring Module       Reports Module

│                       │

└──────────────┬────────┘

▼

SSH Connection Service

│

▼

Linux Servers

Notice something?

The SSH Connection Service sits in the middle.

That means:

- Dashboard doesn't know SSH.

- Monitoring doesn't know SSH.

- Reports don't know SSH.

Only one component knows how to connect to Linux.

That is good architecture.

Next Decision: Django Apps

Now we decide which Django apps our project should have.

This is an important decision because changing app boundaries later is painful.

I propose these apps:

1. users

Purpose:
Everything related to users.

Responsibilities:

- Login

- Logout

- Profile

- Permissions

2. servers

Purpose:

Store Linux server information.

Responsibilities:

- Server name

- IP Address

- SSH Port

- Username

- Authentication method

- Status

3. monitoring

Purpose:

Collect and process monitoring data.

Responsibilities:

- CPU

- RAM

- Disk

- Uptime

- Network

4. dashboard

Purpose:

Display information.

Responsibilities:

- Cards

- Charts

- Tables

- Overview

Notice:

Dashboard does not calculate CPU.

It displays CPU.

5. reports

Purpose:

Generate reports.

Responsibilities:

- PDF

- Excel

- Monitoring history

6. alerts

Purpose:

Generate notifications.

Responsibilities:

- High CPU

- Low Disk

- Offline Server

7. core

This is one of the most important apps.

Many beginners skip it.

Purpose:

Shared code.

Example:

core/

contains

- SSH service

- Utilities

- Common functions

- Constants

- Custom decorators

- Shared mixins

Instead of copying code between apps, we put shared functionality here.

🏗️ Project Blueprint – Part 3: Database Design

A database is the foundation of every backend application.

There's a rule in software engineering:

If the database design is good, development becomes easier.

If the database design is poor, every new feature becomes harder.

So let's spend the time to get it right.

Step 1: Identify the Entities

Instead of thinking about tables, think about real-world objects.

Ask yourself:

"What things exist in our system?"

I see these:

User

Server

Monitoring Record

Alert

Report

Later we may add:

Command History

Audit Log

Notification

But not now.

Step 2: Relationships

Let's connect these entities.

User

│

│ 1

│

▼

Many Servers

One administrator can manage many servers.

Each server has many monitoring records.

Server

│

│ 1

│

▼

Monitoring Records

Each server can have many alerts.

Server

│

▼

Alerts

Each server can have many reports.

Server

│

▼

Reports

Overall Relationship

User

│

▼

Server

┌─────┼──────┐

▼     ▼      ▼

Monitoring Alerts Reports

Simple.

Professional.

Scalable.

Step 3: Server Table

This is probably the most important table.

Let's think carefully.

I propose:

| Field | Purpose |
| --- | --- |
| id | Primary Key |
| name | Friendly server name |
| hostname | IP Address or DNS |
| ssh_port | Usually 22 |
| username | Linux username |
| authentication_method | Password / SSH Key |
| password | (Encrypted if used) |
| ssh_key_path | Future support |
| operating_system | Ubuntu, Debian, etc. |
| description | Optional notes |
| is_active | Enabled/Disabled |
| created_at | Timestamp |
| updated_at | Timestamp |

Notice something?

We're already preparing for Version 2.

Even if we don't use SSH keys immediately, the design can accommodate them later.

Step 4: Monitoring Table

Every monitoring record belongs to one server.

Fields:

id

server

cpu_usage

memory_usage

disk_usage

uptime

network_in

network_out

created_at

Step 5: Alerts

Fields:

id

server

type

message

severity

created_at

resolved

Step 6: Reports

Fields:

id

server

title

generated_at

file_path

Step 7: Database Normalization

Don't worry about the theory right now.

Our design already follows good practices:

- No duplicate server information.

- No duplicate monitoring information.

- Every table has one purpose.

- Relationships are clear.

That's exactly what we want.

One More Design Decision

Now comes an important architectural question.

Should we store monitoring data?

There are two ways.

Option 1 — Store Every Reading

Example:

Every minute:

CPU: 25%

RAM: 40%

Disk: 61%

Gets inserted into PostgreSQL.

Advantages:

✅ Historical graphs

✅ Trends

✅ Reports

Disadvantages:

- Database grows over time.

- Requires scheduled collection.